Analysis and Plans – Finalize by 2nd week of October

AGILE Development

Plan

* Project Plan by 26th September 2016

Analysis

* System Proposal by 3rd October 2016

Design

* Class Diagram – UML – 10th October 2016
* Use Case Diagram – 17th October 2016
* Use Case Description – 24th October 2016
* Database Design – 24th October 2016
* UI Design
* Delivered by 31st October 2016

Implementation

* By 5th December 2016